# 2-Day Implementation Plan - AI Code Review Assistant

Goal: Build a deployment-ready MVP in two days.

## Day 1 — Foundation & Core Product

Objective: Build the complete application foundation and an end-to-end static review flow.

### Tasks

Initialize Next.js + Express + TypeScript projects.

Configure Tailwind, Prisma, Supabase PostgreSQL and Storage.

Set up Supabase Auth (Email/Password + Google OAuth).

Create protected routes and auth middleware.

Create database schema and run migrations.

Build dashboard shell (sidebar, navbar, dashboard).

Implement New Review page.

Add Monaco Editor for pasted code.

Implement secure file upload.

Create Review APIs.

Integrate ESLint/static analysis.

Persist review results and metrics.

### Deliverables

Working authentication.

Operational database.

Dashboard UI.

Code submission flow.

Static analysis pipeline.

Stable project structure.

## Day 2 — AI, Testing, Deployment & Polish

Objective: Complete intelligent review features, test thoroughly, and deploy.

### Tasks

Integrate OpenAI-compatible API.

Merge AI + static analysis into one report.

Generate complexity metrics and quality score.

Build Review Results page.

Implement Review History with search and filters.

Add loading, empty, success and error states.

Secure APIs with validation and ownership checks.

Run end-to-end testing.

Fix bugs and optimize performance.

Deploy frontend to Vercel.

Deploy backend to Render/Railway.

Connect production Supabase.

Prepare README and demo.

### Deliverables

Complete AI review workflow.

Production-ready responsive UI.

Live deployed frontend/backend.

Documentation complete.

Portfolio-ready MVP.

## Final Deliverables

Live application

GitHub repository

Frontend & backend source code

Prisma schema

API documentation

README

Sample test cases

Deployment guide

## Out of Scope (After MVP)

GitHub repository review

Pull request analysis

Team workspaces

Email notifications

CI/CD

Admin dashboard

IDE extensions